## Slide 1
IT Student Management System
Final Project Presentation
Student:
Avishek Pandey
Course:
IT Project Management
Supervisor:
Prof. Deevya Seengal
Methodology:
Agile – Scrum | Duration: 13 Weeks

## Slide 2
Presentation Outline
1
Introduction
About me, the project, and the system overview
2
Problem Statement
The problem this system was built to solve
3
Background Information
Context, target users, personas, and technology
4
Issues Encountered
Challenges faced during development
5
Proposed Solutions
How each challenge was addressed
6
Solution Implementation
Modules, methodology, timeline, budget, and testing
7
Further Development
What would be improved with more time
8
Conclusion
Key takeaways and final summary
9
Questions & Discussion
Open floor for questions
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 3
Section 1 | Introduction
About Me
Name
Avishek Pandey
Course
IT Project Management
Supervisor
Prof. Deevya Seengal
Duration
13 Weeks
Method
Agile – Scrum
About the Project
The IT Student Management System is a web-based platform that helps schools manage everything in one place — student records, class materials, attendance, grades, and user accounts.
It gives four types of users their own secure area:
Admin
Controls the whole system
Teacher
Manages class, attendance, grades
Student
Views records and materials
Parent
Monitors child's progress
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 4
Section 1 | Introduction – Technology & Target Market
Technology Used
Django (Python)
Runs the backend of the website and handles all logic
SQLite
Stores all data — users, grades, attendance, materials
HTML + CSS
Makes each dashboard look correct in the browser
Git / GitHub
Saves all code changes and tracks progress
Agile Scrum
The project management method used throughout
Target Market
This system is designed for schools and colleges in Nepal, India, Bangladesh, and Pakistan. These countries have large student populations and many institutions are still moving from paper records to digital systems. They need something simple, affordable, and reliable.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 5
Section 2 | Problem Statement
The Core Problem
Many schools — especially in developing countries — still manage student data using paper records or separate, disconnected software tools. There is no single system that brings everything together.
For Students
Cannot easily check their own grades or attendance. Have to ask the teacher every time. Study materials are hard to find.
For Teachers
Mark attendance on paper, then retype it into a spreadsheet. Upload files to different folders that students struggle to find.
For Parents
Only find out about poor attendance or bad grades when the report card arrives — sometimes months too late to help.
For Admins
Create and manage accounts in spreadsheets. No easy way to assign classes, reset passwords, or oversee all users.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 6
Section 3 | Background – User Personas: Admin & Teacher
R
Rajan Sharma
School Administrator | Age: 42
Goal
Manage all accounts quickly without mistakes. Have full control over who accesses what.
Frustration
Spends hours creating accounts in spreadsheets. Forgets to update class lists. Cannot easily reset passwords.
In their words
"I just want one place where I can see everything and make changes without calling IT every time."
P
Priya Mehta
Class Teacher | Age: 34
Goal
Upload class materials easily, record attendance in a few clicks, and track which students are falling behind.
Frustration
Uploads files to different folders and students cannot find them. Attendance sheets get lost.
In their words
"Marking attendance on paper and then typing it into a spreadsheet is a waste of my time."
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 7
Section 3 | Background – User Personas: Student & Parent
A
Aarav Singh
Student – Class 10 | Age: 16
Goal
Check grades and attendance anytime. Download study materials from one place.
Frustration
Cannot find the right notes. Has to ask the teacher for attendance updates. Misses assignment deadlines.
In their words
"I just want to open one app and see my grades, my notes, and my attendance — without asking anyone."
S
Sunita Gurung
Parent of a Student | Age: 40
Goal
Stay updated on her child's attendance and grades without calling the school.
Frustration
Only finds out about poor attendance at the end of term. Cannot check if homework was submitted.
In their words
"I want to know how my child is doing right now — not in three months when the report card comes."
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 8
Section 3 | Background – System Modules Overview
Admin Module
Creates all accounts, assigns teachers and students to classes, resets passwords, and manages the whole system. No public sign-up allowed.
Teacher Module
Upload class materials (slides, PDFs, notes). Record daily attendance. Enter and update student grades. Restricted to assigned classes only.
Student Module
View personal profile, class assignment, grades, and attendance. Download materials for their own class only. Cannot edit any data.
Parent Module
View their child's attendance record and grades. Receive alerts for low attendance. Read-only access — no editing allowed.
Integration
All four modules share one database and one login system. Data entered by teachers instantly appears for students and parents.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 9
Section 4 | Issues Encountered
1. Managing the project alone
All roles — planning, building, testing, and writing documentation — had to be done by one person. This created workload pressure, especially between sprints when planning and building overlapped.
2. Setting up access control
Making sure each user type could only see and access the right pages was technically tricky. Early attempts had permission rules written separately on every page, making the code messy and easy to get wrong.
3. Connecting all four modules
Each module worked on its own, but making data flow correctly between them was harder than expected. For example, when a teacher uploads a file, it must instantly appear for the right students only.
4. Database design gaps
Some early decisions about how the database tables connected had to be changed later in the project. These changes took extra time and showed that more careful upfront planning was needed.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 10
Section 5 | Proposed Solutions
1
Sprint planning and backlog
Used Agile Scrum sprints to break the 13-week project into four two-week stages. Built the most important features first so nothing critical was ever at risk.
2
Centralised access control
Moved all user permission rules to one central place in the code using Django's built-in tools. This made security consistent across the whole system with no gaps.
3
Shared database architecture
Designed one unified database that all four modules read from and write to. This meant data entered by a teacher automatically appeared for the right students and parents.
4
Peer feedback & iteration
After each sprint, showed the work to peers and the supervisor. Issues raised — especially about interface complexity — were added to the backlog and fixed in the next sprint.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 11
Section 6 | Solution Implementation – Methodology
Agile Scrum – How the Project Was Run
Instead of building the whole system at once, Agile means the work was split into short two-week stages called sprints. After each sprint, the work was reviewed, problems were fixed, and the next sprint was planned.
Sprint 1
Weeks 3–4
Login system
Student profiles
Admin account
Role dashboards
Sprint 2
Weeks 5–6
File upload
Class materials
Student access control
Sprint 3
Weeks 7–8
Teacher dashboard
Attendance recording
Grade entry
Parent view
Sprint 4
Weeks 9–10
Admin panel
Full integration
Integration testing
Each sprint included: Sprint Planning → 2 weeks of building → Sprint Review → Retrospective
Peer Feedback During Sprints:
Peers raised concerns about UI complexity after the pitch. Role-based dashboards, simpler navigation, and plain error messages were implemented in response. Final UAT confirmed the interface was clear and easy to use.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 12
Section 6 | Solution Implementation – Detailed Timeline
Week 1
Project Planning
Defined scope, identified Admin, Teacher, Student, Parent as users, set timeline and success goals.
Week 2
System Design
Designed database tables (users, classes, resources, attendance, grades). Drew wireframes. Planned security.
Weeks 3–4
Sprint 1
Built: login/logout, admin account, role dashboards, student profile model, class assignment. Tested: authentication.
Weeks 5–6
Sprint 2
Built: teacher file upload, class-linked resources, student access restricted to own class, URL manipulation blocked.
Weeks 7–8
Sprint 3
Built: teacher dashboard, attendance recording, grade entry, class restrictions, parent view of child data.
Weeks 9–10
Sprint 4
Built: admin control panel, user creation, class assignment tools, full module integration. Integration tested.
Weeks 11–12
Testing
Functional testing, integration testing, security testing, user acceptance testing with peers. Bugs fixed.
Week 13
Deployment & Docs
Final version deployed. README, user guide, and all documentation completed. GitHub repository organised.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 13
Section 6 | Solution Implementation – Budget
Expense
Category
Cost (AUD)
Development Laptop (hardware cost)
Technical
$1,200
Internet and electricity
Operational
$100
Django framework
Software
$0
SQLite database
Software
$0
Design and prototype Tools
Software
$100
Visual Studio Code
Software
$0
Peer testing (done for free)
Testing
$0
Printing and small expenses
Operational
$100
TOTAL
~$1,600
All software was free and open-source. Total estimated cost: ~$1,600 AUD — affordable for any institution.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 14
Section 6 | Solution Implementation – Testing & Results
Functional Testing
PASSED
Checked every feature works for each user role — login, file upload, attendance, grades, admin tools.
Result: All features passed
Integration Testing
PASSED
Confirmed data moves correctly between all four modules — e.g. teacher uploads appear instantly for students.
Result: Seamless across all modules
Security Testing
PASSED
Attempted to access pages without permission and via direct URL manipulation. All attempts were blocked.
Result: All access blocked
User Acceptance Testing (UAT)
PASSED
Peers used the system as Admin, Teacher, Student, and Parent and gave feedback on ease of use.
Result: Positive feedback received
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 15
Section 7 | Areas for Further Development
1
Mobile-Friendly Design
Make the website work well on phones. Most students and parents in Nepal, India, Bangladesh, and Pakistan use phones to access the internet, not computers.
2
Better Database
Switch from SQLite to PostgreSQL so the system can handle many users at the same time without slowing down.
3
Host It Online
Deploy to a cloud server (AWS or Heroku) so any school can access the system from anywhere — not just on a local network.
4
Notifications
Send emails or in-app alerts when materials are uploaded, grades are updated, or a student's attendance is getting low.
5
Reports & Charts
Add a simple analytics page for admins and parents showing attendance trends, grade summaries, and class performance.
6
More Languages
Add Nepali, Hindi, Bengali, and Urdu so users can choose their preferred language — important for the target markets.
Avishek Pandey | IT Project Management | IT Student Management System

## Slide 16
Section 8 | Conclusion
Complete working system delivered
All four modules (Admin, Teacher, Student, Parent) were built, integrated, and delivered in 13 weeks.
Problem solved
Schools now have one place to manage accounts, materials, attendance, grades, and parent visibility.
All testing passed
Functional, integration, security, and user acceptance tests all passed with no critical issues.
Peer feedback acted on
UI concerns from the pitch led to role-based dashboards and simpler navigation — confirmed in final UAT.
Very affordable
Built entirely with free tools. Total cost ~$1,400 AUD, making it realistic for low-budget institutions.
Ready for the next stage
The system is stable and ready for mobile design, cloud hosting, notifications, and multi-language support.
Thank you for listening.

## Slide 17
Section 9
Questions & Discussion
The floor is open for questions, comments, and discussion.
Avishek Pandey | IT Project Management | Prof. Deevya Seengal